SEnuke AI

All Phases Development Instructions

Development-only handoff document for implementation team

Version 1.0
Prepared for Development Manager / Dev Team

# 1. Document Purpose

This document defines the complete development instruction set for building SEnuke AI through all planned phases. It is intended for a development manager and implementation team. It avoids launch strategy and marketing copy and focuses on application behavior, modules, data flow, APIs, automation logic, acceptance criteria, and code organization.

A companion ZIP package is supplied with commented reference code. The code is intended as a clear implementation blueprint that can be adapted into the existing application stack. It is not a final production system and must be reviewed, secured, tested, and connected to the selected production providers before release.

Every module must plug into the project dashboard and Execution Engine.

Every recommendation must produce a next executable action.

All external actions that spend money, publish content, register domains, send messages, or post to social channels require user approval.

Integrations must use provider adapters so the app is not locked into one vendor.

The MVP must automate as much as safely possible while showing clear manual instructions where automation is not available or not appropriate.

# 2. Finished MVP Description

The finished MVP will be a guided AI execution platform. A user creates a project, chooses the project path, completes intake, receives an opportunity/strategy/keyword/site plan, then moves through executable tasks that generate assets, analyze sites, recommend domains, optimize SEO and AI citation readiness, publish/export pages, and schedule or prepare approved actions.

| User sees | System does | Execution result |
| --- | --- | --- |
| Start Project | Creates project, execution plan, intake tasks | Project dashboard becomes active |
| Complete Intake | Stores answers and creates normalized business profile | Strategy and automation modules receive structured context |
| Generate Opportunities / Strategy | Creates scored opportunities and execution strategy | Tasks are created for keyword research, site analysis, domain, site generation, SEO, social, etc. |
| Generate Keywords | Manual or automated keyword research with volume/difficulty when available | Keywords are mapped to pages and optimization tasks |
| Analyze Site | Runs one-click site analysis, backlink snapshot, rank/citation checks where available | Improvement tasks are created |
| Generate Site / Pages | Creates sitemap, pages, metadata, schema suggestions, AI citation blocks | Pages can be reviewed, exported, or published |
| Recommend/Register Domain | Generates domain ideas, checks availability, supports approved registration | Domain can be connected to hosted/exported site |
| Generate Social Posts | Creates optimized platform-specific posts and schedule recommendations | Approved posts can be scheduled through integrations |
| Monitor Mentions | Pulls comments/mentions where APIs allow and drafts replies | User approves replies before sending |

# 3. Non-Negotiable Architecture Rules

Do not build disconnected tools. Every feature must operate inside a project.

Every recommendation must create one or more execution_tasks records.

Every external integration must have a provider interface and at least one mock provider for local development.

Every AI call must be logged to ai_runs with module name, prompt version, inputs, output, status, and error if applicable.

Every output must have a review/approval state before publishing, sending, registering, or scheduling.

Manual steps must be shown as plain, step-by-step instructions inside the task UI.

Provider-specific code must be isolated so the selected vendors can be changed later.

Admin must be able to see failures and usage because AI and provider APIs create variable operating costs.

# 4. Automation Levels

| Level | Name | Meaning | Examples |
| --- | --- | --- | --- |
| 1 | Recommend | System recommends what should be done. | Recommended keywords, pages, domains, content angles |
| 2 | Auto-generate | System creates the needed asset. | Homepage draft, metadata, lead magnet, social post |
| 3 | Prepare | System prepares an action but does not execute externally. | ZIP export, outreach draft, DNS records |
| 4 | Execute with approval | User approves and system executes. | Static publish, domain registration, social scheduling |
| 5 | Execute through integration | Connected API performs the action. | Registrar, WordPress, Shopify, social channel, email provider |
| 6 | Manual guided | Automation is not safe or available; system gives steps. | Directory submission, manual DNS, platform permissions |

# 5. Recommended Development Phases

| Phase | Name | Primary Goal | MVP/Post-MVP |
| --- | --- | --- | --- |
| 1 | Core Platform Foundation | Projects, intake, dashboard, execution engine, AI logging | MVP |
| 2 | Opportunity, Strategy, Keyword Foundation | Scored opportunities, strategy plans, manual/automated keyword data | MVP |
| 3 | Site Analysis, Ranking, Backlink Snapshot | One-click Analyze Site with improvement tasks | MVP |
| 4 | Site Architect and AI Citation Optimization | Generate sitemap, pages, metadata, schema, AI-readable blocks | MVP |
| 5 | Lead Magnet, SEO Optimizer, Domain Automation | Lead capture assets, SEO page plan, domain availability/approval | MVP |
| 6 | Publishing and Export | HTML preview, ZIP export, static publish, WordPress export, domain connection | MVP Completion |
| 7 | Backlink Intelligence, Authority, Agency | Safe authority execution and client deliverables | Commercial expansion |
| 8 | Social Media, Monitoring, Admin Hardening | Social generation/scheduling/monitoring, usage limits, QA hardening | Commercial expansion |

# 6. Core Data Model Summary

Use the SQL schema supplied in the code package as the source blueprint. The following tables are required or strongly recommended.

| Table | Purpose |
| --- | --- |
| users / workspaces | Account and workspace ownership. Agency users can later have team members and clients. |
| projects | Central object. All modules operate inside a project. |
| project_intake_answers | Raw saved intake answers. |
| business_profiles | Normalized project context consumed by AI and automation modules. |
| ai_runs | Audit trail for AI calls, prompt versions, usage, costs, errors, and regeneration history. |
| execution_plans / execution_tasks | Task system that turns recommendations into executable actions. |
| opportunities / strategy_plans | Opportunity and strategy output. |
| keyword_research_runs / keywords | Manual and automated keyword research with volume/difficulty/CPC/intent. |
| site_analysis_runs / rank_snapshots / backlink_snapshots | One-click site analysis, ranking, and backlink tracking over time. |
| ai_citation_checks | AI citation readiness scoring and optimization recommendations. |
| site_architectures / pages / assets | Generated website structures, pages, and assets. |
| domain_candidates / domain_registrations | Domain recommendation, availability, approved registration, DNS status. |
| publishing_targets / publish_jobs | Exports, static sites, WordPress/Shopify targets, publishing logs. |
| social_accounts / social_posts / social_mentions | Social account integrations, generated posts, schedules, mentions, comments, reply drafts. |

# 7. API Design Rules

Use REST or RPC endpoints consistently. Reference code uses REST-style Express routes.

Every button-driven action should have a specific endpoint, such as POST /site-analysis/analyze or POST /domains/recommend.

Long-running jobs should move to a queue in production. The reference code shows synchronous flow for clarity.

Every endpoint must validate inputs and return structured errors.

Every endpoint that executes external actions must verify user approval, permissions, and plan limits.

Every integration endpoint must be idempotent where possible to avoid duplicate registrations, publishes, sends, or scheduled posts.

# 8. Phase 1 - Core Platform Foundation

Phase 1 builds the foundation that every later feature depends on. Do not begin advanced modules until project, intake, dashboard, execution tasks, and AI run logging are working.

| Feature | Development Instructions | Acceptance Criteria |
| --- | --- | --- |
| Project Creation | Create workspace-aware projects with project_type: new_business, existing_website, agency_client, ecommerce. | Project appears in dashboard with current_step = intake. |
| Intake Wizard | Render universal questions plus path-specific questions. Save answers to project_intake_answers. | Answers persist and can be edited. Required fields validate. |
| Business Profile | Normalize intake into business_profiles record. | All AI modules can load one profile object. |
| Execution Engine Foundation | Create execution_plans and execution_tasks. Initial task is Complete Intake. | Dashboard shows next recommended action and task list. |
| AI Run Logging | Wrap AI provider calls and log to ai_runs. | Completed and failed runs are visible in DB/admin. |
| Strategy Stub | Generate initial strategy using mock AI provider. | Strategy output is saved and creates next tasks. |

// Reference behavior: every project gets an execution plan immediately.
const project = await ProjectService.createProject({
  workspaceId,
  projectName: 'Client SEO Project',
  projectType: 'existing_website',
  websiteUrl: 'https://example.com'
});

// Dashboard should now show a task: Complete project intake.
const tasks = await ExecutionService.listTasks(project.id);

# 9. Phase 2 - Opportunity, Strategy, Keyword Foundation

| Feature | Development Instructions | Acceptance Criteria |
| --- | --- | --- |
| Opportunity Finder | Generate 3-5 scored opportunities or growth opportunities depending on project path. | Each opportunity has scores and can be selected/rejected. |
| Strategy Engine | Generate strategy from intake + selected opportunity. Include SEO, AI citation, content, authority, social, publishing directions. | Approved strategy creates tasks for keyword, site analysis, site generation, domain, and publishing. |
| Manual Keyword Research | Allow user to enter/import keyword, volume, difficulty, CPC, intent. | Manual keywords are saved and displayed with source = manual. |
| Automated Keyword Research | Provider interface returns keyword suggestions with volume/difficulty when provider supports it. | User clicks Generate Keywords and receives scored keyword table. |
| Keyword Prioritization | Calculate priority using volume, difficulty, intent, and business value. | Keywords can be sorted by priority and mapped to recommended pages. |

// Automated keyword research example.
const service = new KeywordResearchService();
await service.runAutomated(projectId, ['ai seo platform', 'seo automation software'], 'Canada');

// Manual import example.
await service.importManual(projectId, [
  { keyword: 'seo proposal software', searchVolume: 320, difficulty: 41, intent: 'commercial' }
]);

# 10. Phase 3 - Site Analysis, Ranking, Backlink Snapshot

This phase creates the user-clickable Analyze Site workflow. It must analyze the site and convert findings into execution tasks, not only a static report.

| Feature | Development Instructions | Acceptance Criteria |
| --- | --- | --- |
| Analyze Site Button | Button calls POST /site-analysis/analyze with projectId and websiteUrl. | Analysis run is created and status is visible. |
| Crawler Foundation | Collect title, meta description, H1, word count, canonical, status, links, basic technical info. Respect crawl limits. | At least homepage analysis works in MVP. |
| Rank Snapshots | Store keyword rankings when provider is configured. Manual fallback allowed. | rank_snapshots table records keyword, URL, position, search engine, location, device. |
| Backlink Snapshot | Use backlink provider or manual import to store referring domains, total backlinks, anchors, linked pages. | backlink_snapshots table stores each analysis snapshot. |
| AI Citation Readiness | Check page clarity, answer blocks, entity summaries, schema, source structure. | ai_citation_checks records scores and recommendations. |
| Optimization Tasks | Generate page-level tasks from gaps. | Execution dashboard shows fix tasks with automation level. |

// One-click site analysis workflow.
const result = await new SiteAnalysisService().analyze(
  projectId,
  'https://example.com'
);

// Result includes run, crawled pages, backlink snapshot, and AI citation check.

# 11. Phase 4 - Site Architect and AI Citation Optimization

| Feature | Development Instructions | Acceptance Criteria |
| --- | --- | --- |
| Site Architecture | Generate custom sitemap, homepage structure, conversion flow, internal links from approved strategy. | User can approve/edit generated architecture. |
| Page Generation | Generate homepage and support pages with sections, metadata, FAQ, schema suggestions. | Pages are saved to pages table and can be previewed. |
| AI Citation Blocks | Generate entity summary, answer-first blocks, FAQs, source clarity sections. | Each generated page includes citation-readiness recommendations. |
| Structured Data | Prepare relevant schema suggestions. Validate before publishing. | Schema is stored in content_json and rendered/exported if approved. |
| Page Tasks | Each generated page creates review/publish tasks. | Dashboard shows next page action. |

await SiteArchitectService.generateArchitecture(projectId);
await SiteArchitectService.generatePage(projectId, {
  pageType: 'service',
  title: 'AI SEO Optimization Services',
  slug: 'ai-seo-optimization',
  keyword: 'ai seo optimization'
});

# 12. Phase 5 - Lead Magnet, SEO Optimizer, Domain Automation

| Feature | Development Instructions | Acceptance Criteria |
| --- | --- | --- |
| Lead Magnet Builder | Generate lead magnet, landing copy, thank-you copy, delivery email. | Asset is saved and attachable to site/page. |
| SEO Optimizer | Use approved keywords to generate page recommendations, metadata, internal links, optimization tasks. | SEO pages and tasks are created with approval flow. |
| Domain Recommendations | Generate names based on strategy, niche, location, and project purpose. | Domain candidates are scored and saved. |
| Availability Check | Provider checks availability and estimated price. Do not claim availability without provider response. | Available/unavailable status is shown. |
| Approved Registration | Only register after user confirms selected domain, price, term, and registrant contact. | Registration record is created and no duplicate purchase occurs. |
| DNS Tasks | Create automatic DNS setup when provider supports it; otherwise show manual DNS instructions. | Domain connection status is tracked. |

const domainService = new DomainService();
await domainService.recommendDomains(projectId);

// Registration must be protected by an explicit approval UI step.
await domainService.registerApprovedDomain(projectId, 'examplebrand.com', contactProfileId);

# 13. Phase 6 - Publishing and Export

| Feature | Development Instructions | Acceptance Criteria |
| --- | --- | --- |
| HTML Preview | Render generated pages in app preview. | User can preview each page before export/publish. |
| ZIP Export | Package HTML, assets, metadata, and instructions into ZIP. | User can download ZIP. |
| Static Publish | Publish approved pages to static hosting target. | publish_jobs table records success/failure and output URL. |
| Domain Connection | Connect registered/custom domain to hosted static site where provider supports it. | DNS status and publishing status are visible. |
| WordPress Export | Generate WordPress-ready content package as MVP/stretched option. | User can copy/export content even if API publish is not ready. |
| Error Handling | Show clear error and retry path on publish failure. | Failed jobs are visible to admin. |

const publishing = new PublishingService();
await publishing.exportZip(projectId);
await publishing.publishStatic(projectId);

# 14. Phase 7 - Backlink Intelligence, Authority Builder, Agency Command Center

| Feature | Development Instructions | Acceptance Criteria |
| --- | --- | --- |
| Backlink Intelligence | Track referring domains, total backlinks, anchor text, linked pages, and changes over time. | Backlink snapshot appears in site analysis history. |
| Authority Builder | Generate safe authority opportunities such as citations, directories, resource pages, partnerships, interviews, digital PR. | Tasks include risk level and manual/assisted instructions. |
| Outreach Drafts | Generate outreach emails and follow-ups requiring user review. | No external email is sent without approval/integration. |
| Agency Clients | Create client/project relationship for agency path. | Agency can manage multiple client projects. |
| Reports and Proposals | Generate client-ready reports/proposals from analysis and strategy outputs. | Report/proposal can be reviewed and exported. |

await new BacklinkIntelligenceService().generateAuthorityTasks(projectId);
await AgencyService.generateClientReport(projectId, clientId);

# 15. Phase 8 - Social Media Engine, Monitoring, Admin Hardening

| Feature | Development Instructions | Acceptance Criteria |
| --- | --- | --- |
| Social Post Generation | Generate platform-specific posts using strategy, audience, offer, and channel rules. | Posts are saved as drafts and require review. |
| Optimal Scheduling | Recommend schedule by platform using best-practice defaults and later account analytics. | Approved posts receive scheduled_at times. |
| Social Integrations | Provider adapters for social scheduling and monitoring. Use mock provider until platform permissions are approved. | No post is published without connected account and approval. |
| Mentions/Comments Monitoring | Pull mentions/comments where APIs allow. Classify status and sentiment. Generate reply drafts. | User can review and approve replies. |
| Admin Monitoring | Usage, AI runs, failed jobs, provider errors, rate limits, cost warnings. | Admin dashboard can detect failures and abuse. |
| QA and Security Hardening | Add rate limits, queue workers, retries, secrets management, provider-specific permission review. | System is release-ready. |

await SocialMediaService.generatePosts(projectId, ['linkedin', 'facebook', 'x'], 'launch topic');
await SocialMediaService.scheduleApprovedPosts(projectId, 'America/Moncton');
await SocialMediaService.monitorMentions(projectId);

# 16. Execution Task Status Rules

| Status | When to use |
| --- | --- |
| not_started | Task exists but is not ready yet. |
| ready | Task can be started now. |
| needs_input | User must provide missing details. |
| generating | AI or provider job is running. |
| needs_review | Output exists and requires user review. |
| approved | User approved the output or action. |
| ready_to_publish | Asset is approved and ready to publish/export. |
| published | Asset has been published. |
| manual_action_required | System cannot safely automate; show instructions. |
| completed | Task is complete. |
| failed | Task failed and needs retry or manual handling. |
| skipped | User or system skipped this task. |

# 17. Provider Adapter Requirements

| Provider Area | Required Interface | Mock First | Production Notes |
| --- | --- | --- | --- |
| AI | generate() | Yes | Add retries, cost tracking, model routing, JSON validation. |
| Keyword | suggest(seedKeywords, location) | Yes | Must return volume/difficulty when available. |
| Rank Tracking | checkRank(keyword, url, location, device) | Yes | May be queued and rate-limited. |
| Backlink | snapshot(domain) | Yes | Provider cost can be high; enforce limits. |
| Domain Registrar | checkAvailability, registerDomain, configureDns | Yes | Registration requires approval and contact profile. |
| Publishing | publishStatic, exportZip, publishWordPress | Yes | Start with static/ZIP before direct API publishing. |
| Social | schedulePost, fetchMentions, draftReply | Yes | Platform permissions may limit features. |

# 18. Button-Driven Workflows

| Button | Endpoint / Service | Must Create Tasks? | Approval Required? |
| --- | --- | --- | --- |
| Generate Opportunities | OpportunityService.generate | Yes | No external approval needed |
| Generate Strategy | StrategyService.generate | Yes | User approves strategy |
| Generate Keywords | KeywordResearchService.runAutomated | Yes | No, unless provider usage has overage cost |
| Analyze Site | SiteAnalysisService.analyze | Yes | User starts action |
| Generate Site Plan | SiteArchitectService.generateArchitecture | Yes | User approves structure |
| Generate Page | SiteArchitectService.generatePage | Yes | User approves page |
| Generate Lead Magnet | LeadMagnetService.generate | Yes | User approves asset |
| Recommend Domains | DomainService.recommendDomains | Yes | No purchase yet |
| Register Domain | DomainService.registerApprovedDomain | Yes | Explicit approval required |
| Export ZIP | PublishingService.exportZip | Yes | No external publish |
| Publish Site | PublishingService.publishStatic | Yes | Approval required |
| Generate Social Posts | SocialMediaService.generatePosts | Yes | User approves posts |
| Schedule Posts | SocialMediaService.scheduleApprovedPosts | Yes | Approval/account required |
| Monitor Mentions | SocialMediaService.monitorMentions | Yes | Connected account required |

# 19. MVP Definition of Done

User can create a project and complete intake.

User can generate and approve a strategy.

User can run manual or automated keyword research with volume/difficulty fields when provider data exists.

User can click Analyze Site and receive site, ranking/backlink/citation snapshots where providers are connected or mock/manual data exists.

User can generate site architecture and at least homepage plus supporting page drafts.

User can generate AI citation-friendly page improvements, metadata, FAQs, and schema suggestions.

User can generate a lead magnet and opt-in support copy.

User can receive domain recommendations and availability results.

User can export a site ZIP and publish to a static target if enabled.

Execution dashboard shows all next actions with statuses and automation levels.

Admin can review AI runs, failed jobs, and project activity.

# 20. Out-of-Scope Until Explicitly Approved

Risky backlink automation, mass comments, fake accounts, CAPTCHA bypass, PBN automation, forum spam, or automated paid link buying.

Domain registration without explicit user approval.

Social posting or replies without user approval and connected account permissions.

Guaranteeing AI citations or search rankings.

Unlimited AI generations without usage limits.

Full Shopify API publishing unless Phase 8 provider and permissions are approved.

Full rank/backlink provider costs without plan limits and cost controls.

# 21. Code Package Contents

| Path | Purpose |
| --- | --- |
| src/db/schema.sql | PostgreSQL reference schema. |
| src/modules/core | Project, intake, environment, and shared types. |
| src/modules/execution | Execution Engine service and task creation logic. |
| src/modules/ai | AI provider abstraction, mock provider, OpenAI adapter, AI run logging. |
| src/modules/opportunity | Opportunity Finder service. |
| src/modules/strategy | Strategy Engine service. |
| src/modules/keyword | Manual/automated keyword research service and provider interface. |
| src/modules/siteAnalysis | Analyze Site workflow. |
| src/modules/backlinks | Backlink Intelligence and authority task foundation. |
| src/modules/citations | AI Citation Optimization scoring/tasks. |
| src/modules/siteArchitect | Sitemap/page generation service. |
| src/modules/leadMagnet | Lead Magnet Builder service. |
| src/modules/domain | Domain recommendation, availability, registration approval, DNS adapter. |
| src/modules/publishing | HTML render, ZIP export, static publishing foundation. |
| src/modules/social | Social post generation, scheduling, monitoring scaffolding. |
| src/modules/agency | Agency report generation. |
| src/routes | Express route examples for modules. |
| frontend/src/components | React reference components for key screens. |
| docs/phases | Phase-specific markdown instruction summaries. |

# 22. Developer Startup Instructions

Unzip the reference code package.

Review README.md and .env.example.

Start PostgreSQL using docker compose or connect to existing dev database.

Run npm install.

Run npm run db:init to create the reference schema.

Run npm run dev.

Create a test user/workspace manually or adapt the code to existing auth.

Create a project with POST /api/projects.

Complete intake with POST /api/projects/:projectId/intake/answers.

Run modules in phase order.

Replace mock providers only after each workflow is working with mocks.

Add tests and queue processing before production usage.

cp .env.example .env
docker compose up -d
npm install
npm run db:init
npm run dev

# Health check:
curl http://localhost:8080/health

# 23. QA Checklist

Project creation succeeds for all four project types.

Intake questions change based on project type.

Business profile is created after intake save.

Every module action creates execution tasks.

Every AI run is logged with status completed or failed.

Keyword provider failure does not crash dashboard.

Analyze Site failure creates a failed analysis state and helpful message.

Domain registration cannot execute without explicit approval.

Publishing failures are logged and retryable.

Social posts cannot be scheduled to disconnected accounts.

Manual tasks display plain instructions.

Admin can see failed AI runs and provider failures.

Usage limits are enforced before paid API calls.

Sensitive API keys and registrar credentials are never exposed to frontend.

# 24. Immediate Next Step for Development Manager

Begin Phase 1 implementation using the reference code package as a blueprint. Do not start by building UI for every module. First confirm that project creation, intake, business profile creation, execution tasks, and AI run logging are working end-to-end. Then add Phase 2 modules one at a time, ensuring each module creates tasks in the Execution Engine.

# 25. Code Package Addendum: Rank and SEO Modules

The companion reference code package also includes dedicated rank tracking and SEO optimizer modules. These support the requirements for measuring ranking movement by keyword, turning keyword/site findings into improvement actions, and producing SEO page plans rather than static recommendations.

| Path | Purpose | Primary Endpoint |
| --- | --- | --- |
| src/modules/rank/RankTrackingService.ts | Checks priority keywords through a rank provider and stores snapshots over time. Also creates ranking-improvement tasks. | POST /api/modules/:projectId/rank/check |
| src/modules/seo/SEOOptimizerService.ts | Converts keywords, strategy, and site findings into page plans, metadata, schema suggestions, and optimization tasks. | POST /api/modules/:projectId/seo/page-plan |

Development rule: rank and SEO modules must integrate with the same Execution Engine status and approval flow as all other modules. Ranking checks and SEO plans should never remain isolated reports.