SEO + AI Search Website Crawler Tool Scope

React + Node.js platform scope for Dot H Digital internal use and client reporting

# 1. Objective

Build an internal SEO and AI Search audit platform that can crawl client websites, inspect page-level SEO signals, identify technical/content issues, generate prioritized recommendations, and produce client-ready reports. The first version should focus on replacing repeat manual audits and Screaming-Frog-style checks for 100+ client websites.

# 2. Recommended Technology Stack

| Layer | Recommended option | Notes |
| --- | --- | --- |
| Frontend | React or Next.js | Dashboard, crawl setup, audit results, charts, report preview. |
| Backend API | Node.js + Express/NestJS | Good fit for your existing stack; exposes APIs for clients, crawl jobs, reports. |
| Crawler worker | Node.js with Playwright + Cheerio | Cheerio for fast static HTML parsing; Playwright for JavaScript-rendered pages. |
| Queue | BullMQ + Redis | Run crawls asynchronously, control concurrency, retry failed pages. |
| Database | PostgreSQL or MySQL | PostgreSQL preferred for analytics; MySQL OK if team is stronger there. |
| Storage | S3-compatible storage | Store screenshots, crawl exports, PDFs, reports, raw HTML snapshots if needed. |
| Reports | HTML to PDF + DOCX export | Generate PDF/Word reports for clients and developer task lists. |
| External APIs | PageSpeed Insights, Google Search Console, Bing IndexNow | Phase 2 integrations for performance, indexing, and URL submission. |

# 3. MVP Feature Scope

Website crawl: Start from homepage and sitemap URLs. Discover internal links. Limit crawl depth/pages per plan. Respect robots.txt unless admin overrides for owned sites.

Status codes: Check HTTP status code for every crawled URL: 200, 3xx, 4xx, 5xx. Track redirect chain and final URL.

Title/meta/H1/H2 audit: Extract title, meta description, H1 count/text, H2 list. Flag missing, too long, too short, duplicate, and multiple H1 issues.

Duplicate detection: Find duplicate titles, duplicate meta descriptions, duplicate H1s, and near-identical page templates where possible.

Canonical audit: Extract canonical URL. Flag missing canonical, non-self canonical, HTTP/HTTPS mismatch, redirected canonical, or canonical to non-200 URL.

Robots meta audit: Extract meta robots and X-Robots-Tag. Flag noindex, nofollow, none, blocked assets, or inconsistent rules.

Sitemap audit: Fetch sitemap.xml and additional sitemap URLs. Compare sitemap URLs vs crawled URLs. Flag sitemap-only, crawl-only, missing lastmod, non-200 sitemap URLs.

Broken internal links: Extract all internal links from each page. Check target status. Flag 404, 5xx, redirected internal links, and mixed HTTP links.

Image alt audit: Extract images. Flag missing alt, empty alt on meaningful images, oversized images, broken image URLs.

Low word count: Estimate visible word count. Flag thin pages below configurable threshold, e.g. under 300 words for service pages.

Schema detection: Extract JSON-LD, Microdata, RDFa presence. Identify schema types like Organization, LocalBusiness, Service, FAQPage, BreadcrumbList, Article.

Open Graph/Twitter tags: Check og:title, og:description, og:image, og:url, twitter:card, twitter:title, twitter:description, twitter:image.

llms.txt audit: Check /llms.txt status, format, line breaks, key sections, important URLs, sitemap links, contact details.

robots.txt audit: Check /robots.txt status, sitemap references, disallow rules, blocked important URLs, llms.txt comment.

PageSpeed API: Integrate Google PageSpeed Insights API for selected URLs; store performance, accessibility, SEO, best practices scores.

Client reports: Generate site audit report with score, issue summary, page table, priority fixes, developer checklist, and export to PDF/DOCX.

# 4. High-Level Architecture

Recommended workflow:

User creates client and website profile in React dashboard.

User starts crawl from dashboard with page limit, crawl depth, and options.

API creates crawl_job and pushes job to Redis queue.

Crawler worker fetches robots.txt, sitemaps, homepage, and discovered internal links.

Parser extracts SEO data, links, images, schema, meta tags, and page content.

Worker stores page snapshots, issues, links, and aggregate metrics in database.

Scoring engine calculates page score and site score.

Dashboard displays results, filters issues, and exports reports.

# 5. Suggested Database Tables

| Table | Purpose | Important fields |
| --- | --- | --- |
| clients | Client/account records | id, name, contact_email, plan, created_at |
| websites | Websites under clients | id, client_id, domain, root_url, target_country, target_cities |
| crawl_jobs | Each crawl run | id, website_id, status, started_at, completed_at, page_limit, error_count |
| pages | Page-level crawl results | id, crawl_job_id, url, final_url, status_code, content_type, word_count, depth |
| page_seo | Extracted SEO fields | page_id, title, meta_description, h1_count, h1_text, h2_json, canonical_url, robots_meta |
| links | Internal/external links | source_page_id, target_url, link_text, target_status, is_internal, is_broken |
| images | Image audit | page_id, src, alt, width, height, status_code, issue_type |
| schemas | Structured data | page_id, schema_type, raw_json, valid_json, issue_type |
| sitemaps | Sitemap files | website_id, sitemap_url, status_code, url_count, last_read |
| sitemap_urls | URLs found in sitemap | sitemap_id, url, lastmod, status_code, in_crawl |
| robots_files | Robots snapshots | website_id, crawl_job_id, content, status_code, parsed_rules |
| llms_files | llms.txt snapshots | website_id, crawl_job_id, content, status_code, section_score |
| issues | Normalized issues | page_id, issue_type, severity, message, recommendation, status |
| reports | Generated reports | id, crawl_job_id, format, file_url, created_at |

# 6. Scoring Model

Use a simple 100-point site score for MVP. Keep it transparent so clients and developers understand what to fix.

| Category | Weight | Checks |
| --- | --- | --- |
| Indexability | 20% | 200 status, not blocked, indexable robots, self-canonical, sitemap presence. |
| On-page SEO | 25% | Title, meta description, H1, H2 structure, duplicate checks, word count. |
| Technical links | 15% | Broken internal links, redirect chains, orphan/sitemap-only pages. |
| Media | 10% | Image alt, broken images, oversized image warnings. |
| Structured data | 10% | Schema presence and useful types like Organization, LocalBusiness, Service, FAQPage, BreadcrumbList. |
| Social/meta | 5% | Open Graph and Twitter card tags. |
| AI Search readiness | 10% | FAQ, comparison section, direct answer intro, llms.txt, entity consistency. |
| Performance | 5% | PageSpeed scores for selected templates/pages. |

# 7. Crawl Rules and Safety Requirements

Default max pages per crawl: 500 for MVP; configurable per client.

Default concurrency: 3 to 5 requests per domain to avoid overloading client sites.

Respect robots.txt by default. Allow admin override only for verified owned sites.

Normalize URLs: remove fragments, normalize trailing slash policy, force HTTPS where canonical site uses HTTPS.

Avoid crawling logout, cart, checkout, admin, query-heavy filter URLs unless explicitly allowed.

Store raw HTML optionally, but avoid storing sensitive form or account pages.

Set crawl timeout, retry rules, and max redirect chain length.

Log crawl errors clearly for debugging.

# 8. Suggested API Endpoints

POST /api/clients

POST /api/websites

POST /api/websites/:id/crawls

GET /api/crawls/:id/status

GET /api/crawls/:id/summary

GET /api/crawls/:id/pages

GET /api/pages/:id/issues

GET /api/crawls/:id/issues?severity=high

POST /api/crawls/:id/reports

GET /api/reports/:id/download

POST /api/indexnow/submit

POST /api/pagespeed/run

# 9. Client Report Requirements

Reports should be simple enough for clients, but detailed enough for developers. Each report should include:

Executive summary and site score.

Pages crawled, pages indexable, broken links, duplicate titles, missing descriptions.

Top high-priority issues with business impact.

Page-level issue table with URL, severity, issue, recommendation, owner.

AI Search readiness section: llms.txt, FAQ, schema, comparison/content gaps.

Local SEO section where applicable: LocalBusiness schema, service-area pages, NAP consistency.

Developer checklist for fixes.

Before/after comparison once historical crawls exist.

# 10. Build Phases

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| Phase 1: Core crawler | 2-3 weeks | Client/website setup, sitemap discovery, page crawl, status codes, title/meta/H1/H2, canonical, robots meta, broken links. |
| Phase 2: SEO audit engine | 2-3 weeks | Duplicate checks, image alt, word count, schema detection, OG/Twitter tags, robots.txt and llms.txt audit, scoring. |
| Phase 3: Reporting dashboard | 2 weeks | React dashboard, issue filters, page details, PDF/DOCX exports, developer checklist. |
| Phase 4: Integrations | 2-4 weeks | PageSpeed API, Google Search Console URL data, Bing IndexNow submission. |
| Phase 5: Multi-client automation | 2-4 weeks | Scheduled crawls, email reports, client portal access, historical trends, alerts. |

# 11. Acceptance Criteria

System can crawl at least 500 URLs from one website without crashing.

Crawler stores status, title, description, H1, H2, canonical, robots meta, links, images, schema, OG/Twitter tags.

System identifies missing/duplicate titles, missing descriptions, broken links, missing alt, low word count, noindex, canonical mismatch, sitemap-only pages.

Dashboard shows site score, issue counts, page list, filters by severity and issue type.

Report export works in PDF or DOCX.

Crawl jobs run asynchronously with visible progress/status.

System supports at least 100 client websites with scheduled monthly crawls after MVP hardening.

# 12. Developer Notes

Do not scrape Google search results directly in MVP; use approved APIs or SERP providers later.

Do not claim the tool can force Google indexing. It audits readiness and can integrate with Bing IndexNow.

Keep issue rules configurable because different page types have different word-count/title rules.

Use Playwright only when needed because browser rendering is expensive. Default to HTTP + Cheerio for speed.

Add authentication and role-based access if clients will log in.

Use background workers for crawling; never crawl synchronously in a web request.