Scope of Work: Keyword Research, Competitor Analysis, and AI SEO Recommendation Module

For Captive SEO + AEO + GEO Audit Platform

# Purpose

Build a captive keyword research and competitor analysis module that helps users map target keywords and cities to the best pages, score page relevance, detect gaps, compare manually supplied competitors, and generate developer-ready recommendations for SEO, AEO, GEO, local SEO, and internal linking.

## MVP Rule

The MVP must not depend on paid third-party SEO APIs such as Semrush, Ahrefs, Ubersuggest, SE Ranking, DataForSEO, SerpApi, backlink APIs, keyword-volume APIs, or paid SERP APIs. The module should use captive crawl data, user-entered keywords, optional manually entered competitor URLs, and optional Google Search Console integration only if available.

| Area | MVP approach | Notes |
| --- | --- | --- |
| Keyword discovery | Generate service + city keyword combinations and read keywords from page content/sitemap/GSC queries if connected | No paid search-volume data in MVP |
| Competitor analysis | User manually enters competitor URLs for comparison | Avoid scraping Google SERPs directly |
| Page scoring | Score client pages against keyword, city, and search intent | Use rule-based scoring + optional AI text review |
| Recommendations | Generate title, meta, H1, H2, FAQ, schema, and internal link suggestions | Make output developer-ready |
| Reports | Export dashboard summary, PDF/Word, CSV | Include issues, priorities, and before/after score tracking |

# User Inputs

| Field | Required? | Example | Purpose |
| --- | --- | --- | --- |
| Website / client domain | Yes | https://dothdigital.com | Target website to crawl and score |
| Primary keyword | Yes | web design company | Main phrase to evaluate |
| City / location | Optional but recommended | Mississauga | Local SEO scoring |
| Target service category | Optional | Website Design | Helps classify page intent |
| Secondary keywords | Optional | website design services, web development company | Related keyword coverage |
| Target URL | Optional | /web-design-development-mississauga | If user already knows intended page |
| Competitor URLs | Optional | 3-10 URLs | Used for captive competitor gap analysis |
| Country/device | Optional | Canada / desktop | Stored for reporting; no SERP scraping in MVP |

# Workflow

1. User creates a keyword audit by entering domain, keyword, city, optional secondary keywords, and optional competitor URLs.

2. Crawler reads sitemap and crawls internal pages within configured limits.

3. System extracts page fields: URL, title, meta description, H1, H2/H3, body text, word count, schema, canonical, robots meta, OG/Twitter tags, images, internal links, and outgoing links.

4. Keyword scoring engine scores every crawled page for keyword match, city match, search intent match, content depth, internal linking, schema, and AI-search readiness.

5. System selects the best target page and flags possible cannibalization if multiple pages strongly target the same keyword/city.

6. If competitor URLs are provided, the system crawls those pages and compares content, SEO fields, headings, sections, schema, internal links, and AI readiness.

7. Recommendation engine generates suggested title, meta description, H1, H2 structure, missing sections, FAQ questions, schema suggestions, and internal linking actions.

8. Dashboard shows ranked pages, gaps, recommendations, competitor comparison, and exportable reports.

# Scoring Model

Each keyword audit should produce multiple scores so users can understand exactly why a page is strong or weak.

| Score | Weight | What to check |
| --- | --- | --- |
| SEO Score | 20% | Title, meta, H1, URL slug, canonical, robots meta, schema basics, technical indexability |
| Keyword Match Score | 15% | Primary keyword and close variations in title, H1, H2, intro, body, FAQ, image alt, schema |
| City / Local Score | 15% | City in title/H1/intro/FAQ, nearby areas, service-area language, local use case, local schema |
| Content Depth Score | 15% | Word count quality, service explanation, use cases, process, comparison, tools/platforms, proof, CTA |
| AEO Score | 10% | Direct answers, FAQ section, how-to/process, cost/timeline questions, comparison content |
| GEO / AI Search Score | 10% | Entity clarity, brand description, expert/proof links, case studies, schema, llms.txt, structured explanations |
| Internal Linking Score | 10% | Incoming links, outgoing contextual links, anchor quality, parent-child links, link depth, broken links |
| Competitor Gap Score | 5% | How client page compares against supplied competitor URLs |

## Page-Level Keyword Score Formula

| Signal | Points | Example check |
| --- | --- | --- |
| Title match | 10 | Keyword and city appear naturally in title |
| Meta description match | 8 | Keyword/city plus benefit in meta |
| H1 match | 10 | H1 clearly matches keyword intent |
| URL slug match | 8 | Slug includes service and/or city |
| H2/supporting headings | 10 | Relevant subtopics and local terms appear in H2s |
| First 100 words | 8 | Keyword/city/service explained early |
| Topical body relevance | 15 | Related terms, examples, process, use cases |
| City/local relevance | 10 | City, nearby areas, local use case, service area language |
| FAQ/AEO coverage | 8 | Question-answer content for buyer questions |
| Internal links/anchors | 8 | Relevant contextual links with descriptive anchors |
| Schema signals | 5 | Service, FAQ, LocalBusiness/Breadcrumb when relevant |

# Keyword-to-Page Mapping

The system must identify the best target page for each keyword/city and recommend which pages should be supporting pages. This is a key differentiator from generic SEO tools.

| Output | Description |
| --- | --- |
| Best target page | Highest scoring page for the keyword/city intent |
| Supporting pages | Pages that should internally link to the target page |
| Weak pages | Pages that mention the keyword but are not strong enough to rank |
| Cannibalization risk | Multiple pages scoring strongly for same keyword and same intent |
| Missing page opportunity | No page is strong enough; recommend creating a new page |

## Cannibalization Detection

Flag possible cannibalization when two or more pages score high for the same keyword and share the same intent. Recommend one primary page and make the others supporting pages with clear internal links and differentiated titles/H1s.

# Competitor Analysis Module

In MVP, competitor URLs are manually entered by the user. The system must not scrape Google search results at scale.

| Comparison area | Client vs competitor checks |
| --- | --- |
| SEO fields | Title, meta description, H1, H2 count, URL slug, canonical, robots meta |
| Content depth | Word count, section count, FAQ count, examples, process, comparison, proof |
| Keyword/local match | Keyword and city in key areas and body content |
| AI readiness | Definitions, direct answers, FAQs, comparisons, proof/case studies, expert links |
| Technical basics | Status code, schema presence, image alt text, Open Graph/Twitter tags |
| Internal linking | Contextual internal links, anchors, link depth if same domain crawl available |

## Competitor Gap Output

Client page is weaker than competitor average in content depth.

Competitors mention platform/tool names that client page misses.

Competitors have stronger FAQ/cost/timeline sections.

Competitors include proof/case studies and client page does not.

Competitors use clearer title/H1 alignment.

Client page lacks comparison or decision-support sections.

# AI-Based Recommendation Engine

The AI layer should turn crawl findings into practical content and developer tasks. The AI should not invent rankings, search volumes, or backlink counts. It should only reason from crawled page content, user inputs, optional GSC data, and competitor URLs supplied by the user.

| Recommendation type | Example output |
| --- | --- |
| Title | Web Design Company in Mississauga ¦ Dot H Digital |
| Meta description | Dot H Digital is a Mississauga web design company building business websites focused on clarity, conversion, lead generation, and digital performance. |
| H1 | Web Design Company in Mississauga for Business Websites |
| H2 additions | Why Mississauga Businesses Choose Dot H as a Web Design Company; Website Design vs Website Development |
| FAQ questions | How much does web design cost in Mississauga? What should I look for in a web design company? |
| Schema | Add Service schema with areaServed: Mississauga, GTA, Ontario |
| Internal links | Link from /website-design-development using anchor Web Design Company in Mississauga |
| Content gaps | Add local use case, platform/tool section, proof/case-study link, comparison section |

# Dashboard Requirements

| Screen | What to show |
| --- | --- |
| Keyword audit setup | Domain, keyword, city, secondary keywords, target URL, competitor URLs |
| Keyword map | Keyword, city, best page, score, intent, priority, recommended action |
| Page score detail | SEO, AEO, GEO, local, internal linking, content depth, technical scores |
| Competitor comparison | Client page vs competitor URLs side-by-side |
| Recommendations | Prioritized fixes with copy-ready title/meta/H1/H2/FAQ/schema/internal links |
| Cannibalization | Pages competing for same keyword and recommended primary page |
| Report export | PDF/Word/CSV export for client and developer |

# Data Storage Suggestions

| Table | Purpose |
| --- | --- |
| keyword_audits | Audit setup: client, domain, keyword, city, target URL, status |
| keyword_audit_pages | Page-level scoring results for each crawl |
| keyword_recommendations | AI/rule-based recommendations by page and keyword |
| competitor_pages | User-supplied competitor URLs and extracted page data |
| keyword_cannibalization | Detected competing pages and primary/supporting recommendation |
| crawl_pages | Existing crawler page records: title, meta, headings, schema, links |
| internal_links | Source, target, anchor text, placement, status code |

# API Endpoint Suggestions

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/keyword-audits | POST | Create new keyword/city audit |
| /api/keyword-audits/:id/run | POST | Run crawl and scoring |
| /api/keyword-audits/:id | GET | Get audit summary |
| /api/keyword-audits/:id/pages | GET | List scored pages |
| /api/keyword-audits/:id/recommendations | GET | Get recommendations |
| /api/keyword-audits/:id/competitors | POST | Add competitor URLs |
| /api/keyword-audits/:id/export | GET | Download report |

# Acceptance Criteria

User can create an audit with domain, primary keyword, city, secondary keywords, target URL, and competitor URLs.

System crawls the site and scores every page for keyword/city relevance.

System identifies the best target page and supporting pages.

System detects missing target pages and keyword cannibalization risk.

System compares client page against manually entered competitor URLs.

System generates SEO, AEO, GEO, local, content depth, technical, and internal linking scores.

System provides developer-ready recommendations for title, meta, H1, H2s, FAQs, schema, content sections, and internal links.

System exports a client/developer report in PDF or Word format.

MVP works without paid SEO APIs.

# Recommended Build Phases

| Phase | Scope |
| --- | --- |
| Phase 1 | Keyword input, crawl pages, rule-based page scoring, best-page mapping |
| Phase 2 | Internal linking score and cannibalization detection |
| Phase 3 | AI recommendation engine for title/meta/H1/H2/FAQ/schema/internal links |
| Phase 4 | Manual competitor URL comparison and gap report |
| Phase 5 | Optional GSC integration for verified query/page performance |
| Phase 6 | Client dashboard, report exports, before/after tracking |

# Notes for Developer

Do not scrape Google SERPs directly in MVP. Do not claim search volume, keyword difficulty, rankings, or backlinks unless that data comes from verified GSC data or an explicitly connected external API in a future optional module. The core product value is execution-ready SEO/AEO/GEO guidance from captive crawl data.