SENuke AI

WordPress Website Builder and SEO Deployment Engine

Scope of Work and Technical Build Specification for Codex

Version 1.0 | July 21, 2026

Goal: Build a reusable SENuke AI module that can plan, generate, design, and deploy SEO-ready WordPress websites using AI-assisted content, AI-generated images, WordPress APIs, and optional SFTP/FTP deployment.

# Document Contents

1. Project Overview

2. Product Objective

3. Core User Flow

4. Functional Scope

5. WordPress Integration and Deployment Strategy

6. AI Content, Design, and Image Generation Scope

7. Technical Architecture

8. Database and API Requirements

9. Security and Credential Handling

10. Codex Implementation Tasks

11. Acceptance Criteria

12. Out of Scope for MVP

13. Suggested Phased Delivery Plan

14. Ready-to-Paste Codex Build Prompt

This document intentionally uses SENuke branding throughout. It is written so it can be provided directly to a developer or pasted into Codex as the build scope.

# 1. Project Overview

Build a SENuke AI feature that can generate and deploy WordPress websites programmatically. The system should start from SEO recommendations, keyword targets, service/city pages, and business details, then generate website structure, content, images, page layouts, metadata, schema, and deployable WordPress pages.

The module should support both a review-first workflow and an automated deployment workflow. The user can approve the sitemap, page content, images, and design before deployment. Deployment should use WordPress REST API as the primary method and SFTP/FTP as a supporting method for files, templates, and assets.

| Product / Module Name | SENuke AI WordPress Website Builder |
| --- | --- |
| Primary Outcome | Generate and deploy SEO-ready WordPress websites and pages. |
| Deployment Targets | Existing WordPress websites using admin/API access, plus optional SFTP/FTP credentials. |
| Primary Users | SEO agency users, business owners, internal SENuke operators, and implementation teams. |
| Build Style | API-first backend with a simple frontend wizard and review screen. |

# 2. Product Objective

The objective is to reduce the manual work required to create local SEO, service, and content-driven WordPress websites. The system should create a complete website structure, generate high-quality content and media, push content into WordPress, and verify that pages are live and technically valid.

Generate an SEO-driven site/page plan based on target services, locations, competitors, and keywords.

Create page content, page titles, meta descriptions, schema, FAQs, internal links, and image alt text.

Create or recommend images for hero sections, service sections, blogs, and supporting visuals.

Deploy pages to WordPress using REST API, with SFTP/FTP used for theme, templates, assets, and optional plugins.

Provide a safe preview/approval workflow before publishing.

Run post-deployment QA checks for live URL, title/meta, headings, broken links, image alt text, and indexability basics.

# 3. Core User Flow

User creates website project -> Enters business details, domain, services, locations, and keywords -> SENuke AI generates sitemap and SEO page plan -> User approves sitemap/pages -> AI generates content, layout sections, schema, FAQs, and image prompts -> AI generates or assigns images -> User previews pages -> User connects WordPress and optional SFTP/FTP -> System deploys pages/media/templates -> System runs QA and SEO checks -> User reviews deployment report

# 4. Functional Scope

## 4.1 Website Project Wizard

Create a wizard where users can enter the information required to generate a website or page set.

| Field Group | Required Inputs | Purpose |
| --- | --- | --- |
| Business Info | Business name, website/domain, phone, address, email, category | Used for branding, local SEO, schema, and contact sections. |
| Services | Main services, sub-services, descriptions, priority services | Used to generate service pages and content clusters. |
| Locations | City, region, province/state, country, service areas | Used to generate local SEO pages and location targeting. |
| Branding | Logo, colors, tone, design preference, CTA style | Used to generate consistent page design and copy. |
| SEO Targets | Keywords, competitors, existing pages, target URLs | Used to create SEO structure and content briefs. |
| WordPress Access | WordPress URL, API credentials, optional SFTP/FTP | Used for deployment. |

## 4.2 SEO Page Planner

The SEO planner should generate a site/page structure before content is created. The page plan must be editable by the user.

Generate recommended pages: home, about, service pages, city pages, contact, FAQs, blog posts, and landing pages.

Assign primary keyword, secondary keywords, search intent, URL slug, title, meta description, H1, H2 outline, and target CTA for each page.

Avoid duplicate pages and prevent keyword cannibalization warnings where possible.

Group pages into parent/child hierarchy where applicable.

Allow user approval, edit, delete, and reorder before content generation.

## 4.3 Content Brief Generator

Each approved page should receive a content brief before full content is generated.

| Brief Component | Description |
| --- | --- |
| Search Intent | Informational, commercial, local, transactional, or navigational. |
| Page Goal | Lead generation, service explanation, local ranking, blog education, or conversion. |
| Content Outline | H1, H2/H3 sections, intro, benefits, process, FAQs, CTA. |
| SEO Elements | Title, meta description, URL slug, schema type, internal link targets. |
| Media Plan | Hero image, section image, icons, before/after where relevant, image alt text. |
| Conversion Plan | CTA, form placement, phone click, booking link, trust elements. |

## 4.4 AI Content Generation

Generate complete page copy based on the approved brief. Content must be editable before publishing.

Generate content per page, not one large bulk block.

Support sections such as hero, overview, services, benefits, process, testimonials placeholder, FAQs, CTA, and contact block.

Generate meta title, meta description, image alt text, FAQ schema, local business/service schema where applicable, and internal link suggestions.

Maintain a consistent SENuke-approved tone and avoid keyword stuffing.

Support regeneration by section, not only full-page regeneration.

## 4.5 AI Design and Layout Generation

The system should create a website/page design structure, not just text. It should output reusable layout sections that can be mapped to WordPress templates or blocks.

Generate design direction: color usage, typography suggestions, section layout, CTA placement, and visual hierarchy.

Support reusable section types: hero, service cards, two-column content, icon grid, FAQ, testimonial, gallery, form CTA, location block, blog card grid.

Use a template-first approach for MVP instead of building a fully custom visual builder.

Allow users to select from approved templates before deployment.

## 4.6 AI Image Creation and Media Handling

Generate or assign page images according to page context and brand style.

Generate image prompts for each page/section.

Generate hero images, service images, background visuals, and simple icons where needed.

Store media in SENuke storage first, then upload to WordPress media library during deployment.

Generate image file names and alt text based on page keyword and business context.

Compress/resize images before upload to WordPress.

# 5. WordPress Integration and Deployment Strategy

The deployment engine should not rely on SFTP/FTP alone. SFTP/FTP is useful for file transfer, but WordPress REST API or a SENuke WordPress connector plugin should be used for creating pages, posts, media records, menus, and metadata.

| Method | Use For | Notes |
| --- | --- | --- |
| WordPress REST API | Pages, posts, media upload, categories, status updates, slugs, content | Primary method for MVP. |
| SENuke WordPress Connector Plugin | Advanced page creation, SEO plugin metadata, schema, templates, rollback | Recommended for phase 2 or robust production deployment. |
| SFTP/FTP | Theme files, child theme, custom templates, CSS/JS, static assets | Supporting method, not the only method. |
| Manual ZIP Export | Users who do not want to share credentials | Optional fallback mode. |

## 5.1 Required WordPress Actions

Validate WordPress URL and credentials.

Upload media to the WordPress media library.

Create pages/posts with correct title, slug, status, content, featured image, and parent page where applicable.

Create or update menus where user approves.

Insert SEO metadata through supported SEO plugin integration or custom meta fields.

Insert schema markup as JSON-LD block, custom field, or SEO plugin data depending on site setup.

Support draft, pending review, and publish modes.

Record all WordPress API responses and remote IDs.

## 5.2 Deployment Modes

| Mode | Description | Use Case |
| --- | --- | --- |
| Draft Mode | Create all content in WordPress as draft. | Safest default for client sites. |
| Review Mode | Create pages as pending review and notify user. | When the user wants manual approval in WordPress. |
| Publish Mode | Publish immediately after SENuke approval. | For trusted internal or automated projects. |
| Staging Mode | Deploy to staging first, then production after approval. | Recommended for full site builds. |

## 5.3 Rollback and Backup

Before updating an existing page, store the previous content and metadata snapshot.

For new pages, allow soft delete or revert to draft.

For theme/template uploads, keep the previous package version and deployment timestamp.

All deployment actions must be idempotent where possible to avoid duplicate pages.

# 6. AI Content, Design, and Image Generation Scope

The AI generation engine should be broken into multiple steps so users can review each output. Avoid one-click generation with no visibility.

AI pipeline per page: 1. Generate page brief 2. Generate content outline 3. Generate full content by section 4. Generate SEO metadata 5. Generate schema and FAQs 6. Generate image prompts 7. Generate/select images 8. Generate WordPress-ready HTML/block layout 9. Run quality checks 10. Mark page ready for approval

## 6.1 Quality Rules

Every page must have one H1 only.

Every page must include title tag, meta description, clean slug, and CTA.

Local pages must include relevant city/service context without thin duplicate content.

FAQ content must be unique to the page intent when possible.

Image alt text must be descriptive and not keyword-stuffed.

All generated content should be saved with status and version history.

# 7. Technical Architecture

Build the module as an API-first service that can later be reused across SENuke products. The frontend can be a simple wizard/review UI, while the backend handles generation, credential management, deployment, and QA.

Frontend Wizard / Review UI -> SENuke API Backend -> Project and Page Planner -> AI Content + Image Generation Services -> Storage for media and generated assets -> Deployment Worker Queue -> WordPress REST API / SENuke WP Plugin / SFTP -> Live WordPress Website -> QA Scanner and Deployment Report

## 7.1 Suggested Components

| Component | Responsibility |
| --- | --- |
| Project Wizard UI | Collect inputs, show sitemap, page briefs, preview, deployment status. |
| SEO Planner Service | Create sitemap, keyword mapping, intent analysis, and page recommendations. |
| Content Generator Service | Create briefs, content, metadata, schema, and FAQs. |
| Image Generator Service | Generate prompts, images, filenames, and alt text. |
| WordPress Connector | Manage REST API calls, media upload, page creation, metadata updates. |
| SFTP/FTP Connector | Upload themes, templates, child theme files, CSS/JS, and assets. |
| Queue Worker | Run long-running generation and deployment jobs safely. |
| QA Scanner | Validate live pages, metadata, headings, links, indexability basics, media. |
| Credential Vault | Encrypt and store WordPress/SFTP credentials securely. |

## 7.2 Suggested Folder Structure

/senuke-wordpress-builder /apps /web # React/Next frontend wizard and preview UI /api # Backend API /packages /seo-planner # Page planning and keyword mapping logic /content-engine # AI briefs, content, meta, schema generation /image-engine # Image prompts, generation, optimization /wordpress-connector # WP REST API and plugin integration /deploy-worker # Queue jobs for deployment /qa-scanner # Post-deploy checks /shared # Types, validators, utilities /docs implementation-notes.md api-contract.md wordpress-plugin-spec.md

# 8. Database and API Requirements

## 8.1 Suggested Database Tables

| Table | Purpose |
| --- | --- |
| website_projects | Stores high-level project, domain, status, business info, and user ownership. |
| website_project_inputs | Stores normalized business, service, location, and SEO input data. |
| website_pages | Stores planned pages, page type, keyword target, URL slug, status, and remote WordPress IDs. |
| website_page_briefs | Stores generated briefs, outlines, and revision history. |
| website_page_content_versions | Stores generated page content versions and approval status. |
| website_media_assets | Stores image prompts, generated images, uploaded WordPress media IDs, alt text. |
| website_credentials | Stores encrypted WordPress/API/SFTP credentials and connection status. |
| website_deployments | Stores deployment batches, mode, started/finished timestamps, and result. |
| website_deployment_logs | Stores each API/SFTP action, response, error, and retry count. |
| website_qa_results | Stores post-deploy QA checks and issue list. |

## 8.2 Core API Endpoints

POST /api/website-projects GET /api/website-projects/:id PUT /api/website-projects/:id POST /api/website-projects/:id/generate-sitemap POST /api/website-projects/:id/approve-sitemap POST /api/website-pages/:pageId/generate-brief POST /api/website-pages/:pageId/generate-content POST /api/website-pages/:pageId/generate-images PUT /api/website-pages/:pageId/approve POST /api/website-projects/:id/connect-wordpress POST /api/website-projects/:id/test-wordpress-connection POST /api/website-projects/:id/connect-sftp POST /api/website-projects/:id/test-sftp-connection POST /api/website-projects/:id/deploy GET /api/website-deployments/:deploymentId POST /api/website-deployments/:deploymentId/rollback POST /api/website-projects/:id/run-qa GET /api/website-projects/:id/qa-results

## 8.3 Environment Variables

DATABASE_URL= REDIS_URL= APP_ENCRYPTION_KEY= AI_PROVIDER_API_KEY= IMAGE_PROVIDER_API_KEY= S3_BUCKET= S3_REGION= S3_ACCESS_KEY_ID= S3_SECRET_ACCESS_KEY= WORDPRESS_CONNECTOR_SECRET= DEPLOYMENT_WORKER_CONCURRENCY=3 DEFAULT_DEPLOY_MODE=draft

# 9. Security and Credential Handling

This module will handle sensitive WordPress, SFTP, and possibly hosting credentials. Security must be treated as a core requirement, not an optional enhancement.

Never store WordPress passwords, SFTP passwords, API tokens, or private keys in plain text.

Encrypt credentials at rest using a strong application encryption key or managed secret service.

Mask credentials in UI and never return them from API responses.

Do not log credentials, tokens, SFTP paths containing secrets, or authorization headers.

Allow users to delete credentials and disconnect a website.

Use least privilege. Prefer WordPress application passwords or connector plugin tokens over full admin passwords.

Support test connection before saving deployment configuration.

Add audit logs for connection tests, deployment, failed authentication, and credential deletion.

Require user confirmation before publishing live pages or overwriting existing content.

# 10. Codex Implementation Tasks

Codex should implement the project in small, testable steps. Each step should include code, tests where practical, and clear run instructions.

| Task | Description | Expected Output |
| --- | --- | --- |
| Task 1: Project Setup | Create base app structure, environment config, shared types, linting, and database connection. | Running backend and frontend skeleton. |
| Task 2: Project Wizard API | Create project CRUD and input validation for business, services, locations, keywords, and brand settings. | API endpoints and database records. |
| Task 3: SEO Page Planner | Generate sitemap/page recommendations from project inputs. Support edit/approve status. | Page plan records with keywords and slugs. |
| Task 4: Content Brief Generator | Generate structured page briefs for each approved page. | Brief JSON stored per page. |
| Task 5: Content Generator | Generate page sections, meta, FAQs, schema, and internal link suggestions. | Versioned content records. |
| Task 6: Image Pipeline | Generate image prompts, accept/generated image URLs, optimize images, and store metadata. | Media assets ready for WordPress upload. |
| Task 7: WordPress Connector | Implement REST API auth, connection test, media upload, page create/update, and status retrieval. | Working WordPress deployment methods. |
| Task 8: SFTP/FTP Connector | Implement optional file upload for templates/assets. Include test connection and secure credential handling. | SFTP file upload worker. |
| Task 9: Deployment Worker | Create queue-based deployment with retry, locking, idempotency, logs, and status updates. | Reliable deployment jobs. |
| Task 10: QA Scanner | Check live pages for status, title, meta, H1, links, images, canonical/indexability basics. | QA report per deployment. |
| Task 11: Review UI | Build a simple wizard, sitemap review, page preview, and deployment report UI. | Usable MVP interface. |
| Task 12: Rollback | Allow rollback of updated pages using stored snapshots. | Basic rollback endpoint and UI action. |

## 10.1 Minimum Frontend Screens

| Screen | Required Elements |
| --- | --- |
| Project Setup | Business info, services, locations, keywords, brand settings. |
| SEO Page Plan | Generated sitemap table with keyword, intent, slug, page type, approve/edit/delete. |
| Page Brief and Content Review | Brief, content sections, metadata, schema, regenerate/approve actions. |
| Image Review | Image prompts, generated/selected images, alt text, approve/regenerate actions. |
| WordPress Connection | WordPress URL, auth method, test connection, SFTP optional. |
| Deployment Dashboard | Deploy mode, page statuses, logs, errors, published URLs, QA results. |

# 11. Acceptance Criteria

User can create a website project with business, service, location, keyword, and brand inputs.

System can generate an SEO page plan with editable pages, slugs, target keywords, and page hierarchy.

User can approve selected pages before content generation.

System can generate content briefs and full page content with metadata, FAQs, schema, internal link suggestions, and CTA sections.

System can generate image prompts and attach approved/generated images to pages.

System can connect to a WordPress site and validate credentials.

System can upload media to WordPress and create/update pages as draft, pending review, or published.

System can optionally upload theme/template/assets by SFTP/FTP if credentials are provided.

System records remote WordPress page IDs, media IDs, URLs, deployment status, and errors.

System prevents duplicate deployment of the same page where possible.

System runs post-deployment QA and reports issues clearly.

Credentials are encrypted, masked, and never logged in plain text.

User can view deployment logs and retry failed actions.

The module uses SENuke branding in all user-facing screens and generated reports.

# 12. Out of Scope for MVP

Full drag-and-drop page builder similar to Elementor or Webflow.

Full custom WordPress theme generation from scratch for every project.

Automatic migration from non-WordPress websites.

Ecommerce product import and checkout setup.

Advanced analytics, ranking tracking, and backlink tracking.

Automatic hosting/domain/DNS setup.

Multilingual website generation.

Complex custom plugin development for every client website.

Guaranteed Google indexing or ranking outcomes.

# 13. Suggested Phased Delivery Plan

| Phase | Scope | Deliverable |
| --- | --- | --- |
| Phase 1: Planning MVP | Project wizard, SEO page planner, sitemap approval, page status model. | User can plan and approve website pages. |
| Phase 2: Content MVP | Brief generation, page content generation, meta, FAQ, schema, image prompt generation. | User can review ready-to-publish content. |
| Phase 3: WordPress Publishing | WordPress REST connection, media upload, page creation, draft/publish modes. | Pages can be deployed to WordPress. |
| Phase 4: Media and Design | Image generation, image optimization, reusable page templates/blocks. | Pages include design-ready sections and images. |
| Phase 5: SFTP/FTP Deployment | Template/asset upload, connection testing, logs, secure credentials. | Files can be deployed when needed. |
| Phase 6: QA and Rollback | Live checks, SEO QA, deployment report, retry, rollback snapshots. | Safer production deployment. |

# 14. Ready-to-Paste Codex Build Prompt

Use the following prompt as the starting instruction for Codex. Update technology choices if the existing repository already has a preferred stack.

Build the SENuke AI WordPress Website Builder module. Goal: Create an API-first module that lets a user create a website project, generate an SEO page plan, generate page content/images/metadata, connect a WordPress site, and deploy approved pages to WordPress using REST API, with optional SFTP/FTP for templates and assets. Branding: Use SENuke / SENuke AI in all user-facing text, reports, labels, and generated UI. MVP Requirements: 1. Project wizard API and UI for business details, services, locations, keywords, and brand settings. 2. SEO page planner that generates editable pages with page type, target keyword, URL slug, search intent, title, meta description, and hierarchy. 3. Approval workflow for page plan before generation. 4. Content brief generator per page. 5. Page content generator with sections, metadata, FAQs, schema JSON-LD, image alt text, and internal link suggestions. 6. Image prompt and media asset pipeline. 7. WordPress connector with connection test, media upload, page create/update, draft/publish modes, and remote ID storage. 8. Optional SFTP/FTP connector with secure encrypted credential handling and test connection. 9. Deployment worker with queue, retry, locking, logs, and idempotency protection. 10. QA scanner that verifies live URL, HTTP status, title/meta, H1, images, links, and indexability basics. 11. Deployment dashboard showing statuses, logs, errors, published URLs, and QA results. 12. Rollback support for updated pages using stored snapshots. Security: Encrypt all WordPress and SFTP credentials at rest. Never log secrets. Mask credentials in UI. Require user confirmation before publishing or overwriting existing content. Deliverables: - Database migrations/models - Backend API routes - Queue worker - WordPress connector service - Optional SFTP/FTP connector service - Simple frontend wizard and review/deployment UI - QA report view - Readme with setup, env variables, and test instructions Build in small commits/tasks and include tests where practical.

# Appendix A: WordPress Connector Behavior

Connection test should verify base WordPress URL, authentication, REST API availability, current user permissions, and media upload permission.

Page deployment should be idempotent by storing remote WordPress page ID and updating that page on future deployments unless user requests a new page.

For existing URLs, detect conflicts before creating a new page and ask for update/skip/new slug behavior.

For SEO metadata, support an abstraction layer so implementation can later support common SEO plugins or a custom meta strategy.

Use clean generated HTML or block-compatible content. Avoid injecting unsafe scripts.

# Appendix B: Deployment Log Statuses

| Status | Meaning |
| --- | --- |
| queued | Deployment action is waiting for worker. |
| processing | Worker is currently executing action. |
| success | Action completed successfully. |
| failed_retryable | Action failed but can be retried. |
| failed_permanent | Action failed and should not retry automatically. |
| skipped | Action was intentionally skipped due to user setting or conflict rule. |
| rolled_back | Action was reverted using a snapshot or cleanup action. |

# Appendix C: MVP Definition of Done

A developer can run the project locally using documented setup instructions.

A test WordPress site can be connected successfully.

At least one complete website project can be created end to end.

At least five pages can be generated, reviewed, and deployed as WordPress drafts.

Media upload works for at least one hero image per page.

Deployment logs are visible and include success/failure details.

QA report returns useful checks for every deployed page.

Secrets are encrypted and excluded from logs/API responses.

The implementation is modular enough to add more templates, AI providers, and WordPress plugin support later.